# 0nya Build 15 — Physical Verification Tracker

Purpose: Track what has actually been physically verified on-device, what is still awaiting a safe physical test, and what is deferred/blocked rather than merely untested.

Current implementation checkpoint: android-ui-foundation @ e4f8b37 — Build 15: implement P04 settings.

Important: Do not test destructive account deletion using the only development account. Q01 end-to-end deletion should wait for a disposable account.

# 1. Physically Verified

| Area | Status | Physical evidence recorded |
| --- | --- | --- |
| P04 Settings | PASSED | Profile → Settings, Autoplay ON/OFF, preference persistence after restart, subtitle preference, Marketing default OFF, Streaming Quality = Auto only, Data/Permissions opening Android Settings, app version, back/navigation and layout were reported as passing on the physical Android device. |

# 2. Physical Verification Still Pending

| Area | Repository/code status | Why physical test is pending | Test when safe |
| --- | --- | --- | --- |
| G01 Content Rating Slate | IMPLEMENTED | Repository audit proves the slate/data path, but an explicit completed physical G01 check has not been recorded in chat. Current catalogue is U/A 13+. | Use an existing title and confirm actual U/A 13+ rating + real descriptors appear before playback where required, then continue into the same content context. |
| G02 Parental Lock | IMPLEMENTED | Repository audit proves the secure parental-control path, but a physical trigger is only possible when current content/config actually requires parentalLockRequired. That trigger has not been explicitly confirmed. | When a suitable U/A 13+/16+ test title is configured to require the lock: verify correct PIN, wrong PIN, Cancel/back, and that Plus/entitlement cannot bypass it. |
| Q01 Delete Account — Android | IMPLEMENTED / code-validated | Destructive end-to-end test intentionally skipped because only one account is available. | Create/use a disposable development account. Test Cancel first, then deletion, duplicate-submit prevention, server-success-before-sign-out, Guest state afterward, and inability to restore the old account as if undeleted. |
| Q01 /delete-account web release surface | IMPLEMENTED with closure edits; physical/browser destructive test pending | The public web deletion route is a Play release requirement, but destructive testing should also use a disposable account. | With a disposable account: verify destructive button, Deleting… pending state, no double-submit, real server success, success page and safe failure behavior. |

# 3. Deferred / Blocked — Not a Physical-Test Failure

## P05 Manage Subscription — EXTERNALLY BLOCKED / DEFERRED

No real Google Play subscription-management path is implemented; D-U-N-S / Play organisation setup remains externally blocked.

## P06 Restore / Sync Purchases — MISSING / DEFERRED

No native purchase query / real server-authoritative restore-reconciliation flow exists yet.

## G03 Age Verification — DEFERRED / MISSING

No approved reliable age-verification mechanism exists. A-rated content must remain unpublished/unplayable.

## Production notification delivery — MISSING

P04 stores local notification intent only. No production push/OS-permission integration has been implemented.

## Final legal/support destinations and retention wording — MISSING / NOT PROVEN

Privacy/Terms/Grievance/Help/Report Content destinations and final approved retention disclosures remain release gaps. Do not invent them.

# 4. Current Q01 Working-Tree Note

Q01 closure edits reported but not yet committed: src/app/delete-account/page.tsx and src/app/delete-account/DeleteAccountSubmitButton.tsx. These changes were code-validated (diff check, Android typecheck, changed-file web lint) but destructive end-to-end testing is pending a disposable account.

# 5. Rule for Closing a Physical Test

Only mark PASS when the behavior was actually exercised on a physical device/browser and explicitly recorded.

Do not mark a feature failed merely because test content, a disposable account, store integration, or an approved provider is unavailable.

Keep repository implementation status separate from physical verification status.

Never alter production/editorial ratings or create unsafe fake flows solely to manufacture a test case.